## Slide 1: Story Mapping
מיפוי תהליך למידת המודל
בס"ד

## Slide 2: Introduction to Story Mapping
What is Story Mapping?
A story map is a visual representation of the end-to-end journey of a project, breaking down complex tasks into manageable segments while maintaining a high-level overview.

## Slide 3: Purpose of a Story Map:
Define Scope: Clarify the project scope and align stakeholders on objectives.
Prioritize Tasks: Highlight dependencies and help prioritize based on business value.
Visualize Workflow: Provide a bird’s-eye view of the entire workflow, making it easy to identify bottlenecks or gaps.
Facilitate Collaboration: Enhance communication and coordination among cross-functional teams.

## Slide 4: Role of Each Element in Story Mapping
  Feature: Projects Goal
  Epics: Represent high-level goals or phases (e.g., "Model Training").
  Activities: Key workflows within an epic (e.g., "Data Validation").
  Tasks: Actionable steps under each activity (e.g., "Validate schema integrity").
  Sub-Tasks: Granular actions to complete tasks (e.g., "Check for null values in critical fields").

## Slide 5
בס"ד
Data
Collection
Model
Training
Model In Production
Data
Mapping
Data
Funneling
Data
Storage
Data Ingestion
Data Validation
Data Preprocessing
Model Training
Model Evaluation
Pre-Production Testing
Deployment
Inference
Monitoring and
Tracking
(Generic)
Model
Progression
Tracking
Feature
Epics
Activities

## Slide 6: Epic 1: Data Collection and Pipeline
Activity 1.1: Data Mapping
  Task 1.1.1: Identify data sources (databases, APIs, files).
  Task 1.1.2: Define mapping rules between source and target systems.
  Task 1.1.3: Document data lineage for governance.
Activity 1.2: Data Funneling
  Task 1.2.1: Extract data from sources.
  Task 1.2.2: Transform data to a standard format.
  Task 1.2.3: Load transformed data into staging areas.
Activity 1.3: Data Storage
  Task 1.3.1: Select appropriate storage solutions (e.g., relational databases, data lakes).
  Task 1.3.2: Set up secure access controls for stored data.
  Task 1.3.3: Implement backup and recovery mechanisms.

## Slide 7: Epic 2: Model Training
Activity 2.1: Data Ingestion
  Task 2.1.1: Load raw data from storage systems.
  Task 2.1.2: Verify data accessibility and completeness.
Activity 2.2: Data Validation
  Task 2.2.1: Validate data schema against predefined rules.
  Task 2.2.2: Identify and handle missing or invalid data.
  Task 2.2.3: Perform statistical checks on data distributions.
Activity 2.3: Data Preprocessing
  Task 2.3.1: Normalize, scale, or encode features as required.
  Task 2.3.2: Engineer new features for better model performance.
  Task 2.3.3: Split data into training, validation, and test sets.

## Slide 8
Activity 2.4: Model Training
  Task 2.4.1: Choose baseline models and hyperparameters.
  Task 2.4.2: Train models on the preprocessed data.
  Task 2.4.3: Optimize hyperparameters using grid search or Bayesian optimization.
Activity 2.5: Model Evaluation
  Task 2.5.1: Select evaluation metrics aligned with business objectives.
  Task 2.5.2: Compare model performance across metrics.
  Task 2.5.3: Generate evaluation reports for stakeholders.
Activity 2.6: Model Progression Tracking
  Task 2.6.1: Implement model versioning with metadata tracking.
  Task 2.6.2: Store training artifacts (e.g., weights, logs).
  Task 2.6.3: Maintain a history of model performance metrics.
Activity 2.7: Pre-Production Testing
  Task 2.7.1: Conduct stress testing on the model.
  Task 2.7.2: Simulate real-world scenarios using test data.
  Task 2.7.3: Validate edge cases for robustness.

## Slide 9: Epic 3: Model Deployment
Activity 3.1: Deployment
  Task 3.1.1: Package models in containers (e.g., Docker).
  Task 3.1.2: Deploy containers to production environments.
  Task 3.1.3: Configure APIs for inference.
Activity 3.2: Inference
  Task 3.2.1: Develop APIs to serve predictions.
  Task 3.2.2: Optimize response times and throughput.
  Task 3.2.3: Integrate predictions into downstream systems.
Activity 3.3: Monitoring and Tracking
  Task 3.3.1: Set up performance monitoring (e.g., latency, accuracy).
  Task 3.3.2: Monitor data drift and retraining triggers.
  Task 3.3.3: Maintain a dashboard for model performance and alerts.

## Slide 10
Pipeline Flow-Model Training
Data Ingestion: Loading raw data from files or a database.
Data Validation: Validating schema, data types, and missing values.
Data Preprocessing: Cleaning data and performing feature engineering.
Model Training: Training machine learning models with preprocessed data.
Model Evaluation: Evaluating models with rigorous metrics.
Model Progression Tracking: Monitoring, performance, and model versions.
Pre-Production Testing: Performing tests before deployment.
Deployment: Deploying models to production.
Inference: Generating predictions using production models.
Monitoring and Tracking: Monitoring data drift, performance, and model versions.
בס"ד